WORK ORDER

THIS WORK ORDER is entered as of the Effective Date designated below, by and between Service Provider and Client (both as defined below). The Parties hereto acknowledge that they are entering into this Work Order pursuant to the provisions of the Master Professional Services Agreement effective as of October 1, 2007, by and between International Business Machines Corporation and CompanyA., as successor in interest to CompanyA, as amended (the “Agreement”). The Parties further acknowledge and agree that the provisions of the Agreement are hereby incorporated by reference and shall apply to this Work Order as though set forth herein in their entirety.

Effective Date: July 1st 2024

|  | SERVICE PROVIDER | CLIENT |
| --- | --- | --- |
| Name: | IBM Corporation | Company A |
| Address: | 590 Madison Ave., New York, NY10022 | 591 Madison Ave., New York, NY10022 |

Project Name: IBM OpenPages SOX Implementation Services

Estimated Commencement Date: July 1st 2024

Estimated Completion Date: Dec 31st 2024

IN CONSIDERATION of the mutual covenants and undertakings contained in the Agreement and in this Amendment, and intending to be legally bound, Service Provider and Client agree as follows.

- Project Scope.

The scope section of the project will be replaced with:

IBM will undertake the following activities:

Activity 1 - Project Management

s This activity is composed of the following tasks:

Planning

IBM will:

- review the SOW and the contractual responsibilities of both parties with your Project Manager.

- maintain project communications through your Project Manager.

- coordinate the establishment of the project environment.

- establish documentation and procedural standards for deliverable Materials.

- assist your Project Manager to prepare and maintain the project plan for the performance of this SOW which will include the activities, tasks, assignments, milestones and estimates, and

- review with you the system access required for the performance of this SOW.

Project Tracking and Reporting

IBM will:

- review project tasks, schedules, and resources and make changes or additions, as appropriate. Measure and evaluate progress against the project plan with your Project Manager.

- review the IBM standard invoice format and billing procedure to be used on the project, with your Project Manager.

- work with your Project Manager to address and resolve deviations from the project plan.

- conduct regularly scheduled project status meetings.

- report time spent on the project to your Project Manager.

- if needed, administer the Project Change Control Procedure with your Project Manager, and

- coordinate and manage the technical activities of IBM project personnel.

## Completion Criteria

This is an ongoing activity which will be considered complete at the end of the Services.

## Deliverable Materials

  - Project Plan

  - Status Report

# Activity 2 - Solution Planning and Design

IBM will provide requirements analysis, solution architecture and solution design activities for the following:

- Issue Deficiency Process

- Migration of SOX Risk and Control Matrix (RCM): Processes, Risks, Controls

- Third Parties (SOC1) Process

- Standard Dashboards/Reports

- QA

## Completion Criteria

This activity is estimated at 220 hours of consulting services and will be considered complete when the Solution Design Document has been delivered.

## Deliverable Materials

  - Solution Design Document

# Activity 3 - Foundational Sprint Deployment

The objective of this task is to deploy configuration of OpenPages. Under this activity, IBM will perform Services which include the following tasks:

- Provide you with advisory support to define the Task Focused UI (TFUI), dashboards, additional profiles.

- Provide you with advisory support to define the Object Model and Data Schema using Automated Forms Configuration (AFCON).

- Load one (1) iteration of the AFCON Template.

- Load one (1) master profile to your instance of OpenPages.

- Provide standard role-based security definition guidance (roles, security domains).

- Provide you with advisory support to define the AURA to meet a standard user access configuration.

- Load one (1) iteration of the AURA (user) Template.

- Provide knowledge transfer (train the trainer).

  - Schema, Profile and View Configuration

  - AFCON Specification (Master schema and Profile) for Object Model and Data Schema

  - Security Configuration

  - FastMap Dataload Template to Migrate SOX Risk and Control Matrix (RCM)

- Perform one environmental migration (example one configuration promotion from dev to UAT environment) and enable client to perform subsequent migration.

## Completion Criteria

This activity will be considered complete when the tasks identified above have been completed.

## Deliverable Materials

- Schema (AFCON) Customization Document

- Security (User Access) Configuration Document

# Activity 4 - Development and Deployment Consulting

IBM will provide lead engineering and design support in the areas identified below:

- Issue Deficiency Process

  - ICAPS and DCRM Issues

    - Build Watson NLU Classifier to support the identification of Issue Deficiencies manually entered (e.g., through UI or via FastMap). High-level tasks will include:

      - Data collection and standardization

      - Create and review initial model results

      - Revise model until model performance metrics are sufficient

      - Publish final model

      - Integrate into OpenPages

  - ARIEL/SAB99 Process

    - Maintain the ARIEL/SAB99 process within Openpages, i.e users will Manually enter SAB99 incident into Openpages (e.g., through UI or via FastMap)

  - Non-ICAPS Issues manually logged by CompanyA Deficiency Team from sources such as OREs Loss Report, Ineffective MCA Controls, BSSR Reports

    - Manually enter (e.g., through UI or via FastMap)

  - Configure a common Manual Analysis Workflow on Issue from the four sources - ICAPS, DCRM, ARIEL/SAB99, Non-ICAPS.

  - Provide design and advisory services related to:

    - Configuration of the UI views

    - Configuration of Business/IT Issue Deficiency Questionnaire

    - Configuration of ICAPS, DCRM, ARIEL, SAB99, Non-ICAPS Issue Deficiency Questionnaires

- Migration of SOX Risk and Control Matrix (RCM): Processes, Risks, Controls

- Build a binary classifier to support the consistent categorization of controls as pertaining to or not pertaining to SOX. High-level tasks will include:

  - Data collection and standardization

  - Create and review initial model results

  - Revise model until model performance metrics are sufficient

  - Publish final model

  - Integrate into OpenPages

- Provide design and advisory services related to:

  - Configuration of the UI views

  - Loading of the SOX Business Organizational Hierarchy

  - Migration of RCM Data via FastMap

  - Migration of MCA Library via FastMap

  - Migration of EUC Library via FastMap

  - Migration of Model Library via FastMap

  - Migration of Third Party Library via FastMap

  - Migration of Application Library via FastMap

  - Migration of BOT Library via FastMap

- Configure Request/Update workflow for updating RCM Data

- Review/Update Control Data

  - Control Quality Checker for MCA Controls (both Individual and Batch Modes)

    - Train and deploy a custom model to identify the 5Ws (Control Operator/Who, Frequency/When, Activity/What, Objective/Why, and Evidence/Where) in SOX controls, including identification of instances where any of the 5Ws are missing, in line with CompanyA control documentation standards.

  - High-level tasks will include:

    - Data collection and standardization

    - Create and review initial model results

    - Revise model until model performance metrics are sufficient

    - Publish final model

    - Integrate into OpenPages

- Align Process with Key SOX accounts and disclosures.

  - Manually enter (e.g., through UI or via FastMap) Financial statements, key SOX accounts and coverage with risk assessment values.

- QA

  - QA Program (Control Testing)

    - Configure Perform/Approve workflow for QA Program (Control Testing)

  - Provide design and advisory services related to:

    - Configuration of the UI views

- Standard Dashboards/Reports

  - Build Executive and Stakeholders Report

  - Provide design and advisory services related to:

    - Configuration of the Home page for Progress Monitoring

## Completion Criteria

This activity is estimated at 480 hours of consulting services and will be considered complete when the tasks identified above have been completed.

## Deliverable Materials

- OpenPages Configuration Package

- Watson AI/ML Models

# Activity 5 - System Integration / User Acceptance Testing Support

In this activity, IBM will provide services to support the Client as they execute system integration and or user acceptance testing. IBM will review and fix as necessary any issues reported as the Client executes tests. The Client is responsible for the definition and the execution of the tests cases.

- System Integration Testing (two rounds of testing – estimated duration: 2 weeks)

- User Acceptance Testing (two rounds of testing – estimated duration: 2 weeks)

## Completion Criteria

This activity is estimated for four calendar weeks and will be considered complete when the tasks identified above have been completed.

## Deliverable Materials

  - None

# Activity 6 - Production Implementation and go-live Support.

In this activity, IBM will provide services to support the Client with the production implementation.

## Completion Criteria

This activity will be considered complete when the production implementation is complete and go-live support has reached one calendar week.

## Deliverable Materials

  - None

# Activity 7 - Phase 2 Implementation Planning

In this activity, IBM will provide services to conduct requirement sessions with your technical and business resources to review requirements for Phase 2 implementation.

- Review 2023 Annual SOX planning process

- Review Annual/Quarterly Certifications process

- Document services proposal and effort estimate for implementation of Annual SOX planning and Annual/Quarterly Certification process.

  - Identification of Material Accounts

  - Controller/Coordinator Workflow for material accounts

  - SOA Attestations

  - Controls Attestations

  - Monitoring control analysis – (In mca, but requires =manipulation of multiple reports)

  - Third Parties (SOC1) process

## Completion Criteria

This activity is time boxed and will be considered complete at the end of two (2) calendar weeks.

## Deliverable Materials

    - Annual SOX Planning and Annual/Quarterly Certification Implementation Services Proposal

- Project Milestones. The milestone/deliverables table will be amended as follows: No change to the total amount.

| Deliverables | Date | Milestone Amount |
| --- | --- | --- |
| Completion of Activity 4.1 Issues Deficiencies | July 31st 2024 | $137,500.00 |
| Completion of Activity 4.2 RCM Config | August 30th 2024 | $164,500.00 |
| a) Completion of Activity 4.3 - QA | September 30th, 2024 | $40,000.00 |
| b) Completion of Activity 4.4 - Standard Dashboards/Reports | October 15th, 2024 | $40,000.00 |
| c) Completion of System Integration/UAT | October 29th 2024 | $68,000.00 |
| Completion of Production Go-live Support | November 20th, 2024 | $47,000.00 |
| Delivery of Annual SOX Planning Annual/Quarterly Certification Implementation Services Proposal | November 30th, 2024 | $54,000.00 |
| Total Services |  | $551,000.00 |

IN WITNESS WHEREOF, the Parties hereto, through their duly authorized officers, have executed this Amendment as of the Effective Date designated above.

I Accept:  X

Supplier: IBM Corporation

I Accept:  X

Company A:

Supplier Signature1:	CompanyA Signature1:

Name: Email: Date:

First Last name@us.ibm.com 7/15/2024

Name: Email: Date:

First last f.l@companyA.com 7/15/2024